TECHNICAL DESIGN DOCUMENT OfficeCore A Federated Flutter Plugin for Remote Config, Ads, Crashlytics, Analytics, Notifications, Trial & Limits Document Owner: Mobile Engineering Team Version: 1.0 (Draft for Review) Status: Pending Tech Lead Approval Date: July 2026 Audience: Flutter Engineers + Tech Lead Confidential — Internal Use Only OfficeCore TDD v1.0

Table of Contents

1. Executive Summary	1

2. Background & Problem Statement	1

3. Goals & Non-Goals	2

3.1 Goals	3

3.2 Non-Goals	3

4. High-Level Architecture	4

5. Remote Config Schema Design	5

5.1 Schema Versioning	5

5.2 The 'globall' Typo Decision	5

5.3 Opaque Consumer-Consumed Fields	6

6. Plugin Initialization & Configuration	6

6.1 PremiumStatusProvider — The Critical Abstraction	6

7. Subsystem Designs	6

7.1 Remote Config Service	7

7.2 Ads Controller & Widgets	7

7.3 Crashlytics & Analytics	7

7.4 Notifications	7

7.5 Trial & Limits	8

8. Federated Structure, Utilities & Publishing	8

8.1 Federated Plugin Layout	8

8.2 Common Utilities Layer	8

8.3 Platform Support Matrix	9

8.4 Publishing & Distribution	9

9. Migration Path	9

10. Risk Register	11

11. Build Roadmap	11

12. Open Questions & Decisions Pending	11

Appendix A — Full Remote Config JSON Schema	12

Appendix B — Typed Dart Model (Reference)	13

Note: Right-click the TOC and select "Update Field" to refresh page numbers.

# 1. Executive Summary

Every consumer Flutter app shipped by the office today re-implements the same cross-cutting concerns: Remote Config, ads (banner + native + interstitial + app open), crashlytics, analytics, push notifications, and ad-hoc premium gating. The current implementation lives inside one production app's source tree, hardcodes API endpoints, exposes ~50 flat RC keys with _android/_ios suffixes, and couples ads and widgets to GetX via direct Get.find<PremiumController>() calls. None of it can be reused by a second app without copy-paste and substantial rewiring.

This document proposes OfficeCore, a federated Flutter plugin published to the office's private pub server. It consolidates six subsystems — Remote Config, Ads, Crashlytics, Analytics, Notifications, and Trial/Limits — behind a single initialize() entry point and a strongly-typed configuration model. The fifty-plus flat RC keys collapse into one JSON document with a versioned schema, mirrored by a typed Dart class hierarchy generated via json_serializable. Android, iOS, and macOS receive full Firebase-backed implementations in v1; Windows ships as a no-op stub in v1 and graduates to a Sentry-plus-custom-HTTP-RC implementation in v2. A PremiumStatusProvider abstraction removes the GetX coupling, allowing apps using RevenueCat, StoreKit 2, or any IAP solution to plug into the same gating logic. Expected outcome: new office apps ship with cross-cutting concerns wired in under one day instead of two weeks.

# 2. Background & Problem Statement

An audit of one representative office app surfaced the following pain points, each of which OfficeCore is designed to resolve:

- Hardcoded notification endpoint. Literal URL https://aso.eclixtech.com/api/notification/opened and Firebase RTDB path 'devices' baked into NotificationController source.

- Flat RC keys with platform suffixes. ~50 keys following show_banner_android_new / show_banner_ios_new pattern. Implicit schema, no atomic updates, no server-side validation.

- Duplicated LifecycleEventHandler. Both AdsController and NotificationController define their own copy. Two observers fire on every lifecycle transition.

- GetX coupling prevents reuse. AdsController, BannerAdWidget, NativeAdWidget call Get.find<PremiumController>() directly. No seam to substitute other state management.

- Ad unit IDs as compile-time constants. AdsHelper exposes bannerAdUnitId etc. as static constants. Rotating an ID requires an app release.

- No trial or quota subsystem. RC JSON already contains trial duration, conversion limits, file size limits, per-tool quotas — but no service consolidates them.

# 3. Goals & Non-Goals

## 3.1 Goals

- Drop-in init. One OfficeCore.initialize() call in main(); every subsystem reachable via OfficeCore.instance.{rc, ads, crashlytics, analytics, notifications, trial}.

- Strongly-typed RC. Full JSON parsed into typed Dart object graph. Consumers write OfficeCore.rc.current.ads.units.banner, not string-keyed lookups.

- Platform abstraction. PremiumStatusProvider interface decouples ads and trial gating from any IAP or state-management solution. Built-in adapters for RevenueCat and the existing GetX PremiumController.

- Graceful degradation. Every subsystem catches its own init errors. Host app never crashes from an OfficeCore failure.

- Per-subsystem feature flags + remote-killed ad units. enableAds/Crashlytics/Analytics/Notifications toggles at init. Ad unit IDs and visibility flags live in RC — kill any ad format globally without an app release.

- Consent gate + cross-platform. ConsentGate runs ATT (iOS) + GDPR (EU) before any ad/analytics call. Android/iOS/macOS full Firebase-backed in v1; Windows no-op stub in v1, real impl in v2.

## 3.2 Non-Goals

- Replace Firebase. Plugin uses Firebase RC/Crashlytics/Analytics/Messaging on supported platforms. Not a vendor-neutral BaaS abstraction.

- Ship paywall UI. Exposes RC values that drive paywalls but does not render paywalls. Consumer builds UI.

- Manage IAP. Plugin does not call StoreKit/Play Billing/RevenueCat. revenuecat_index is exposed as opaque typed int for the consumer to wire into its own IAP solution.

- Replace GetX. Plugin uses plain ChangeNotifier. GetX compatibility adapter ships for existing GetX apps.

- Linux or Web in v1/v2. Out of scope. Plugin targets Android, iOS, macOS, Windows only.

# 4. High-Level Architecture

Federated plugin pattern, four layers: (1) Consumer App → (2) office_core app-facing API (pure Dart) → (3) office_core_platform_interface abstract contracts → (4) per-platform implementations (office_core_android/ios/macos with Firebase; office_core_windows no-op stub in v1, Sentry+HTTP in v2). Each layer depends only on the layer below. New platforms added without touching existing implementations; app-facing API evolves independently of platform code.

Six subsystems under OfficeCore.instance. Dependency graph is acyclic — Ads and Trial read premium + RC as read-only consumers, not stateful dependencies:

OfficeCore.instance ├── rc OfficeRemoteConfigService (no deps) ├── premium PremiumStatusProvider (no deps, injected) ├── ads OfficeAdsController (← rc, premium) ├── trial OfficeTrialService (← rc, premium) ├── crashlytics OfficeCrashlytics (no deps) ├── analytics OfficeAnalyticsService (no deps) └── notifications OfficeNotificationController(no deps, injected backend)

Figure 1 — Subsystem dependency graph. Disabling one subsystem has no cascading effect.

# 5. Remote Config Schema Design

The most consequential design decision: move from ~50 flat RC keys (with _android/_ios variants) to a single JSON document stored under one RC key named office_config_v1. The current ~50-key approach has three structural problems: schema is implicit (consumers discover keys by grepping); atomic updates are impossible (a consumer might see 'ads enabled' true while 'banner unit ID' is still empty); server-side validation is impossible. One JSON document resolves all three — schema is explicit, updates are atomic, a JSON Schema validator can run before publish. Firebase RC imposes a 4 KB limit per value; current config is ~2 KB, leaving headroom.

Eight subsystem blocks under platform.{ads, splash, result_screen, global, limits, paywall, ai, pro_banner}. Consumers never read JSON directly — the typed model in OfficeCore.rc.current exposes every value as a typed property. Full JSON in Appendix A; typed Dart class hierarchy in Appendix B.

## 5.1 Schema Versioning

Breaking schema changes ship under a new key name (office_config_v2). Old apps continue reading v1 unchanged. Once the last v1 consumer is retired, the v1 key is deleted — avoids in-place schema evolution brittleness while keeping the consumer API stable.

## 5.2 The 'globall' Typo Decision

The provided JSON contains a top-level key 'globall' (two trailing Ls) — almost certainly a typo. Recommendation: rename to 'global' before v1 ships. Cost of rename is zero today (no app yet consumes v1); cost grows linearly with v1 adoption. Preserving the typo embeds a mistake permanently in every Dart class and consumer call site.

## 5.3 Opaque Consumer-Consumed Fields

Several fields are NOT interpreted by OfficeCore — opaque values the plugin exposes typed, the consumer app reads them and wires into its own logic. Most prominent: revenuecat_index (appears in splash.onboarding.subscription, result_screen.discount_popup.plan, paywall.plans[], pro_banner.trigger). OfficeCore does not call RevenueCat; it exposes revenuecat_index as a typed int so the consumer passes it to its own IAP integration. Same principle for product_id, plan_duration, has_trial, trial.duration_days. This keeps the plugin IAP-agnostic, small, and free of IAP SDK dependencies.

# 6. Plugin Initialization & Configuration

One async call in main(). Params split into required (app-specific) and optional (plugin-general, with defaults).

Future<void> main() async { WidgetsFlutterBinding.ensureInitialized(); await Firebase.initializeApp(options: DefaultFirebaseOptions.currentPlatform); await OfficeCore.initialize( // Required, app-specific: premiumProvider: GetXPremiumProvider(Get.find<PremiumController>()), notificationConfig: OfficeNotificationConfig( backend: NotificationBackendConfig( openedApiUrl: 'https://aso.eclixtech.com/api/notification/opened', deviceRegistryPath: 'devices', topics: const ['all_users', 'android_v1'], ), ), // Optional, plugin-general (defaults shown): env: Env.production, logLevel: OfficeLogLevel.info, remoteConfigDefaults: OfficeDefaultConfig.production, remoteConfigFetchTimeout: const Duration(seconds: 4), enableCrashlytics: true, enableAnalytics: true, enableAds: true, enableNotifications: true, consentRequired: true, ); runZonedGuarded<Future<void>>(() async { runApp(MyApp()); }, (error, stack) => OfficeCore.crashlytics.record(error, stack)); }

| Category | Parameter | Why |
| --- | --- | --- |
| Required | premiumProvider: PremiumStatusProvider | Plugin cannot know how app tracks premium (RevenueCat, StoreKit, custom, GetX). |
| Required | notificationConfig.backend.{openedApiUrl, deviceRegistryPath, topics} | Per-app notification endpoint, Firebase RTDB path, and FCM topics. |
| Optional | env / logLevel / remoteConfigDefaults / fetchTimeout | Defaults: production / info / bundled JSON / 4s. |
| Optional | enable{Ads,Crashlytics,Analytics,Notifications} | All default true. |
| Optional | consentRequired | Default true. If true, ads/analytics wait for ConsentGate. |

## 6.1 PremiumStatusProvider — The Critical Abstraction

Current code couples ads and widgets to GetX via Get.find<PremiumController>(). A plugin cannot assume any specific state management. PremiumStatusProvider defines the seam: any class that can report isPro synchronously and emit changes via a stream can be passed to OfficeCore.initialize(). Built-in adapters ship for RevenueCat (RevenueCatPremiumProvider) and for the existing GetX PremiumController (GetXPremiumProvider — wraps _ctrl.isPro.value and _ctrl.isPro.stream for zero-rewrite migration). With this seam in place, OfficeAdsController, OfficeBannerAd, OfficeNativeAd, and OfficeTrialService never call Get.find and never import package:get. Apps using Provider, Riverpod, or custom backends write a 30-line adapter.

# 7. Subsystem Designs

Each subsystem drops GetX coupling, reads from OfficeRemoteConfigService, degrades gracefully on init failure. Presented in dependency order.

## 7.1 Remote Config Service

OfficeRemoteConfigService wraps FirebaseRemoteConfig, fetches office_config_v1, parses it into typed OfficeRemoteConfig, caches it, exposes current getter + changes stream. Initializes by setting bundled default JSON as RC default, configuring 4s fetch timeout + zero minimum interval, performing initial fetchAndActivate. On failure, falls back to bundled defaults. refresh() is called automatically by OfficeConnectivityService on network restore.

## 7.2 Ads Controller & Widgets

OfficeAdsController retains the same reactive visibility flags and app-open-ad/interstitial lifecycle, but four changes: drops Get.find<PremiumController>(), receives PremiumStatusProvider via constructor injection; reads every value from OfficeRemoteConfigService instead of flat-keyed getters; listens to rc.changes + premium.isProStream and recomputes on either change; ad unit IDs come from RC (ads.units.{...}) rather than AdsHelper constants.

class OfficeAdsController extends ChangeNotifier { OfficeAdsController(this._rc, this._premium, this._connectivity); final OfficeRemoteConfigService _rc; final PremiumStatusProvider _premium; final OfficeConnectivityService _connectivity; void initialize() { _recompute(); _premium.isProStream.listen((_) => _recompute()); _rc.changes.listen((_) => _recompute()); _connectivity.onReconnect.listen((_) => _rc.refresh()); if (_shouldShowOpenApp) _loadAppOpenAd(); if (_shouldShowInterstitial) _loadInterstitialAd(); } void _recompute() { final isPro = _premium.isPro; final ads = _rc.current?.platform.ads; if (ads == null) return; final showAds = ads.enabled && !isPro; _shouldShowBanner = showAds && ads.visibility.banner; _shouldShowNative = showAds && ads.visibility.native; _shouldShowInterstitial = showAds && ads.visibility.interstitial; _shouldShowOpenApp = showAds && ads.visibility.appOpen; notifyListeners(); } String get _bannerUnitId => _rc.current!.ads.units.banner; }

BannerAdWidget and NativeAdWidget keep their parameter surface but three internal changes: Get.find<PremiumController>() → OfficeCore.instance.premium.isPro; ad unit ID fetched from OfficeCore.instance.ads._bannerUnitId at load time; widget consults shouldShowBanner before loading — if false, renders SizedBox.shrink() without an ad request. Extension-on-widget static factory methods (standard/large/mediumRectangle/leaderboard) become named constructors on BannerAdWidget itself. Six ad formats defined in JSON; v1 implements four (banner, interstitial, native, app_open), scaffolds the remaining two (native_banner, rewarded) with always-false visibility flags until v2.

## 7.3 Crashlytics & Analytics

Existing CrashlyticsRouteObserver and AppAnalyticsService promoted to first-class APIs: OfficeCore.analytics.routeObserver (drop-in NavigatorObserver), OfficeCore.analytics.logEvent/logScreenView, OfficeCore.crashlytics.record/setCustomKey/log. Two improvements: silent screen-name lowercasing replaced with explicit normalize parameter (default true for backward compat); breadcrumb logging added (OfficeCore.crashlytics.log(message)) for crash-report context. Firebase Analytics/Crashlytics on Android/iOS/macOS; Windows no-op stubs in v1, Sentry in v2. Usage: OfficeCore.analytics.logEvent('conversion_started', {'tool': 'pdf_translate'}); OfficeCore.crashlytics.record(error, stack, reason: 'pdf_parse_failed').

## 7.4 Notifications

OfficeNotificationController retains all current functionality (FCM token mgmt, APNS-wait on iOS, foreground msg handling, background handler, topic subscription, tap navigation, device registration in Firebase RTDB, open-API call, translation-progress notification helper). Three extractions replace hardcoded values: openedApiUrl (was literal 'https://aso.eclixtech.com/api/notification/opened'); deviceRegistryPath (was literal 'devices'); topics (was literal 'all_users'). All become required NotificationBackendConfig init params. The duplicated LifecycleEventHandler class is promoted to shared OfficeLifecycleService — Ads and Notifications subscribe to one onResumeAfterPause stream. Windows no-op in v1 (no FCM); v2 investigates WNS or skips push on Windows.

## 7.5 Trial & Limits

Net-new subsystem. OfficeTrialService consolidates limits.globalConversion, limits.otherToolsLimits, limits.fileSize, limits.batch, and global.{lockDownload, lockShare, lockCopy} into one API, adds local usage tracking so consumers can query remaining quota per tool. Trial day tracking is local-only in v1 (records install date in SharedPreferences, computes trialDaysRemaining as trial.durationDays minus elapsed days) — bypassable by reinstall; v2 moves validation server-side keyed on a device fingerprint from the notification device-registration call.

class OfficeTrialService { int get globalConversionLimit => _rc.current!.limits.globalConversion; int toolLimit(String toolId) => _rc.current!.limits.otherToolsLimits[toolId] ?? 0; double get fileSizeLimit => _premium.isPro ? _rc.current!.limits.fileSize.premium : _rc.current!.limits.fileSize.free; bool get isBatchLocked => _rc.current!.limits.batch.isLocked && !_premium.isPro; bool get canDownload => !_rc.current!.global.lockDownload ¦¦ _premium.isPro; bool get canShare => !_rc.current!.global.lockShare ¦¦ _premium.isPro; bool get canCopy => !_rc.current!.global.lockCopy ¦¦ _premium.isPro; Future<void> incrementUsage(String toolId) async { ... } bool hasRemainingQuota(String toolId) => getUsage(toolId) < toolLimit(toolId); }

# 8. Federated Structure, Utilities & Publishing

## 8.1 Federated Plugin Layout

Federated plugin: one app-facing package + one platform interface + one package per platform. All in a single Git monorepo. App-facing pubspec declares end-user deps (google_mobile_ads, firebase_*, flutter_local_notifications, etc.) and platform-impl deps via path: overrides during dev, hosted: references in production.

office_core/ ← monorepo root ├── office_core/ ← app-facing (pure Dart) │ └── lib/src/{remote_config, ads, crashlytics, analytics, notifications, │ trial, premium, util} ├── office_core_platform_interface/ ← abstract contracts ├── office_core_android/ office_core_ios/ office_core_macos/ ← Firebase impls ├── office_core_windows/ ← no-op stub in v1 ├── example/ ← onboarding + integration tests └── docs/ ← this document

## 8.2 Common Utilities Layer

Beyond the six subsystems, OfficeCore bundles utilities every office app re-implements today. Eliminates duplicated LifecycleEventHandler, duplicated connectivity listener, and ad-hoc logging.

| Utility | Purpose |
| --- | --- |
| OfficeLifecycleService | Single WidgetsBindingObserver exposing onResumeAfterPause stream. Replaces duplicated LifecycleEventHandler in Ads + Notifications. Ignores resumes < 1 minute. |
| OfficeConnectivityService / OfficeLogger | Wraps internet_connection_checker_plus (onReconnect stream consumed by RC refresh). Tagged logger respecting logLevel. |
| OfficePackageInfo / OfficeDeviceInfo / OfficePrefs | Cached PackageInfo.fromPlatform(), flutter_udid, and typed SharedPreferences wrapper with change stream. |
| OfficeConsentGate | ATT (iOS 14+) + GDPR (EU) consent widget. Hard dependency for ads/analytics activation. |
| OfficeReviewPrompt / OfficeAppUpdateChecker | Wrappers for in_app_review, in_app_update, SKStoreReview. |
| OfficeShimmer / OfficeZoneGuard / OfficeRateLimiter | Extracted shimmer widget. runZonedGuarded wrapper. Token-bucket rate limiter for ad frequency capping. |

## 8.3 Platform Support Matrix

| Subsystem | Android / iOS / macOS | Windows (v1) | Windows (v2) |
| --- | --- | --- | --- |
| Remote Config | Firebase RC | No-op stub | Custom HTTP + TTL cache |
| Ads (all formats) | Google Mobile Ads | No-op stub | No-op (no MS Ads SDK) |
| Crashlytics | Firebase Crashlytics | No-op stub | Sentry |
| Analytics | Firebase Analytics | No-op stub | Custom HTTP events |
| Notifications | FCM | No-op stub | WNS or skip |
| Trial & Limits | Full (pure Dart) | Full (pure Dart) | Full (pure Dart) |

Every platform interface method has a default no-op implementation. Per-platform impls override only what they support — unsupported platforms never throw. Windows v1 gaps: no Firebase SDK; no Google Mobile Ads SDK; push uses WNS (requires MSIX + Microsoft Store registration). macOS requires explicit entitlements (network.client, network.server, aps-environment) — documented in macOS README and shipped correctly configured in example/.

## 8.4 Publishing & Distribution

Published to office private pub server, not public pub.dev. Three reasons: example app and docs contain office-internal notification endpoints and ad unit IDs that should not leak; pub.dev scoring would force cosmetic changes that don't benefit internal consumers; office release cycle is faster than pub.dev's review queue. Recommendation: Unpub (self-hosted, free) for v1, hosted at https://pub.youroffice.com behind office SSO reverse proxy. Migration to Cloudsmith is mechanical if the office standardizes on Cloudsmith later. Consumer pubspec: office_core: hosted: { name: office-pub, url: https://pub.youroffice.com }, version: ^1.0.0.

# 9. Migration Path

Cannot be done in one PR — phased into 10 steps, each independently shippable. Pilot app adopts each step in turn; lessons learned feed back into the plugin before the second app starts.

- Step 1 — Scaffold federated monorepo with empty platform impls.

- Step 2 — Port typed RC model. Unit-test parsing of bundled default JSON.

- Step 3 — Migrate one app to use new RC model only. Ads/Notifications controllers unchanged. Validates JSON schema + typed model.

- Step 4 — Introduce PremiumStatusProvider. Wrap existing GetX PremiumController in GetXPremiumProvider.

- Step 5 — Move ads widgets + controller into plugin. App removes local copies. Highest-risk step — test on all platforms.

- Step 6 — Move notifications into plugin. Extract endpoint/DB-path/topics into NotificationBackendConfig.

- Step 7 — Move crashlytics + analytics. Wrap runApp in OfficeZoneGuard.run().

- Step 8 — Build Trial/Limits subsystem (net-new). Feature-gated UI reads from OfficeCore.trial.

- Step 9 — Bundle common utilities. Replace duplicated LifecycleEventHandler, connectivity listeners, PackageInfo calls.

- Step 10 — Onboard second app. This is where API rough edges surface — iterate before opening migration to the rest of the portfolio.

# 10. Risk Register

| # | Risk | L | I | Mitigation |
| --- | --- | --- | --- | --- |
| R1 | Firebase RC 4 KB value limit exceeded as config grows | Low | High | Current JSON ~2 KB. Monitor at every publish. Split into per-subsystem keys or compress if approaching 4 KB. |
| R2 | Windows has no FCM / Crashlytics / Google Mobile Ads | Certain | Med | v1 no-op stubs. v2 adds Sentry for crashlytics, custom HTTP for RC. Ads remain no-op indefinitely. |
| R3 | ATT/GDPR consent flow runs after ad/analytics init | Med | High | ConsentGate is a hard dependency. initialize() refuses to activate ads/analytics until consent resolves. |
| R4 | Trial abuse — local-only trial bypassable via reinstall | High | Med | v1 accepts this risk. v2 moves trial validation server-side, keyed on device fingerprint from notification registration. |
| R5 | RC schema change breaks old app versions | Med | High | Schema-versioned key names (office_config_v1, _v2). Old apps continue reading v1 unchanged. |
| R6 | GetX coupling in current code prevents reuse | Certain | Med | PremiumStatusProvider abstraction. GetXPremiumProvider adapter ships with plugin for zero-rewrite migration. |
| R7 | Plugin init failure crashes host app | Low | High | Every subsystem catches its own init errors, degrades to no-op. initialize() never throws. |
| R8 | Schema typo 'globall' embedded permanently | High | Low | Rename to 'global' before v1 ships. No app yet consumes v1, so cost is zero today. |
| R9 | Ad unit ID rotation requires RC fetch before first ad load | Med | Med | Bundled default JSON contains placeholder IDs. Ads subsystem waits for first RC fetch (max 4s) before loading. |
| R10 | macOS entitlements missing — push/network fail silently | Med | Med | Document required entitlements in macOS README. Post-init health check warns if FCM token null. |

# 11. Build Roadmap

Twelve weeks, one primary engineer + one reviewer. Each phase produces a working artifact the pilot app can adopt. Phases sequenced to surface risk early: typed RC model and PremiumStatusProvider abstraction (highest-uncertainty pieces) are in Phase 1, validated before downstream work depends on them.

| Phase | Wk | Deliverable | Exit Criteria |
| --- | --- | --- | --- |
| P1 | 1-2 | Federated repo scaffold + platform interface + typed RC model | Unit tests pass on RC model. Repo builds with empty platform impls. |
| P2 | 3-4 | Android + iOS impls of RC, Crashlytics, Analytics | Pilot app calls OfficeCore.rc.current and OfficeCore.analytics.logEvent on Android+iOS. |
| P3 | 5-6 | Ads controller + widgets ported, wired to RC | Pilot app shows banner/native ads with unit IDs from RC. App open ad fires on resume. |
| P4 | 7 | Notifications ported with extracted backend config | Pilot app receives FCM, registers device, fires open-API on tap. |
| P5 | 8 | Trial/Limits subsystem + common utilities | Feature gates read from OfficeCore.trial. OfficeLifecycleService replaces duplicated observers. |
| P6 | 9 | macOS impl + entitlements docs | Pilot app runs on macOS with push, ads, analytics functional. |
| P7 | 10 | Windows stub impl | Pilot app runs on Windows without crashing. All subsystems no-op cleanly. |
| P8 | 11 | Pilot migration of one production app | One office app fully migrated. Released behind a feature flag. |
| P9 | 12 | Iterate on pilot feedback, harden, release v1.0.0 | v1.0.0 published to private pub server. README + example app complete. |

# 12. Open Questions & Decisions Pending

Unresolved at time of this draft. Each question includes a recommended default the author will adopt if no decision is reached by start of Phase P1.

- Q1. Rename 'globall' JSON key to 'global' before v1 ships?  Rec: Yes. Cost is zero today; grows linearly with v1 adoption.

- Q2. Ship built-in RevenueCat integration, or stay IAP-agnostic and expose revenuecat_index as opaque int?  Rec: IAP-agnostic for v1. Keeps plugin small. Revisit in v2 if every office app uses RC by Q4.

- Q3. Private pub server: Unpub self-hosted vs Cloudsmith SaaS?  Rec: Unpub v1. Lowest operational cost. Migration to Cloudsmith is mechanical later.

- Q4. Windows: ship v1 with no-op stubs, or block v1 on Sentry + custom RC fallback?  Rec: No-op stubs in v1. Unblocks mobile/macOS adoption. Real impl in v2 gated on actual Windows demand.

- Q5. OfficeConsentGate: hard dependency (init fails without it) or soft (warnings only)?  Rec: Hard. Privacy violations from a missing consent flow are higher-cost than a failed init.

- Q6. Migration: one app fully before others, or two apps in parallel?  Rec: Serial — one app first. Second app's migration always surfaces API rough edges.

- Q7. Expose GetX controllers (RxBool) or use plain ChangeNotifier?  Rec: ChangeNotifier for broader compatibility. GetX compatibility adapter (GetXOfficeAdsController) ships for existing GetX apps.

- Q8. Public example app on GitHub for onboarding?  Rec: Yes, in same monorepo. Marked private (not published to pub.dev) so internal endpoints stay internal.

Decisions on Q1-Q8 should be made by end of design review. Author adopts recommended default for any question not explicitly decided.

# Appendix A — Full Remote Config JSON Schema

Canonical RC payload stored under key office_config_v1. Source of truth for the typed Dart model. Opaque fields (revenuecat_index, product_id, has_trial, trial.duration_days, plan_duration) are exposed typed by the plugin but interpreted by the consumer app.

{ "platform": { "ads": { "enabled": true, "visibility": { "banner": true, "interstitial": true, "native": true, "native_banner": true, "app_open": true, "rewarded": true }, "units": { "app_id": "", "banner": "", "interstitial": "", "native": "", "app_open": "", "rewarded": "" } }, "splash": { "show_paywall_after_splash": true, "give_fully_premium": false, "show_on_boardings": false, "show_ad_after_splash": false, "onboarding": { "subscription": { "required": true, "selected_plan_product_id": "com.weekly.pro", "revenuecat_index": 4, "selected_plan_type": "weekly", "trial": { "enabled": true, "duration_days": 3 } }, "show_paywall_after_onboarding": true, "button_text": "Continue" } }, "result_screen": { "show_discount_popup_on_back": true, "discount_popup": { "trial": { "enabled": true, "duration_days": 7 }, "plan": { "revenuecat_index": 0, "product_id": "com.monthly.pro", "type": "weekly" }, "button_text": "Start Free Trial" } }, "globall": { "lock_download": true, "lock_share": true, "lock_copy": true }, "limits": { "global_conversion": 5, "other_tools_limits": { "tool1": 1, "tool2": 4, "tool3": 5 }, "file_size": { "free": 5.0, "premium": 20.0 }, "batch": { "is_locked": true, "limits": { "free": 5, "premium": 20 } } }, "paywall": { "plans": [ { "revenuecat_index": 0, "product_id": "com.weekly.pro", "plan_duration": "weekly", "has_trial": true }, { "revenuecat_index": 1, "product_id": "com.monthly.pro", "plan_duration": "monthly", "has_trial": false }, { "revenuecat_index": 2, "product_id": "com.yearly.pro", "plan_duration": "yearly", "has_trial": false } ], "ui": { "button_text": "continue/free", "show_back_discount_popup": true }, "cross_or_continue_free": "cross", "delay_seconds": 3 }, "ai": { "enabled": true, "provider": { "model": "gemini-2.5-flash-lite", "prompt": "Your System Prompt Here" }, "default_provider": "gemini" }, "pro_banner": { "show_pro_banner": true, "trigger": { "paywall_or_plan": "paywall/plan", "revenuecat_index": 0, "product_id": "com.monthly.pro", "type": "weekly" }, "show_for_firstime": true } } }

# Appendix B — Typed Dart Model (Reference)

Class hierarchy mirrors JSON in Appendix A. All classes use json_serializable with fieldRename: FieldRename.snake (Dart API is camelCase, wire format is snake_case JSON). Generated code (_\$XxxFromJson, _\$XxxToJson) omitted. Representative subset shown — full source lives in plugin under lib/src/remote_config/models/.

@JsonSerializable(fieldRename: FieldRename.snake) class OfficeRemoteConfig { final PlatformConfig platform; // fromJson / toJson ... } @JsonSerializable(fieldRename: FieldRename.snake) class PlatformConfig { final AdsConfig ads; final SplashConfig splash; final ResultScreenConfig resultScreen; final GlobalConfig global; // JSON: "globall" — see Section 5.2 final LimitsConfig limits; final PaywallConfig paywall; final AiConfig ai; final ProBannerConfig proBanner; } @JsonSerializable(fieldRename: FieldRename.snake) class AdsConfig { final bool enabled; final AdsVisibility visibility; // banner, interstitial, native, nativeBanner, appOpen, rewarded final AdsUnits units; // appId, banner, interstitial, native, appOpen, rewarded } // Reused in splash.subscription, result_screen.discount_popup.plan, pro_banner.trigger: @JsonSerializable(fieldRename: FieldRename.snake) class PlanRef { final int revenuecatIndex; // OPAQUE — consumer-consumed, not interpreted by plugin final String productId; final String type; // weekly ¦ monthly ¦ yearly } @JsonSerializable(fieldRename: FieldRename.snake) class LimitsConfig { final int globalConversion; final Map<String, int> otherToolsLimits; // tool1, tool2, tool3 → free limits final FileSizeLimit fileSize; // { free: double, premium: double } (MB) final BatchLimit batch; // { isLocked: bool, limits: { free, premium } } } @JsonSerializable(fieldRename: FieldRename.snake) class PaywallConfig { final List<PaywallPlan> plans; // each: revenuecatIndex, productId, planDuration, hasTrial final PaywallUi ui; // buttonText, showBackDiscountPopup final String crossOrContinueFree; // "cross" ¦ "continue_free" final int delaySeconds; } // Other classes (SplashConfig, OnboardingConfig, SubscriptionConfig, ResultScreenConfig, // DiscountPopupConfig, GlobalConfig, FileSizeLimit, BatchLimit, BatchLimits, PaywallPlan, // PaywallUi, AiConfig, AiProvider, ProBannerConfig, AdsVisibility, AdsUnits) follow same pattern.

Deserialization: OfficeRemoteConfig.fromJson(jsonDecode(rc.getString('office_config_v1'))). Typed access: config.platform.ads.units.banner, config.platform.limits.fileSize.free, config.platform.paywall.plans.first.revenuecatIndex.